**Design**

Site Map - 24/8 - Moved community to replace our community partners, added donate page

Site Layout - 24/8 - Side nav bars removed in favor of all in the top navigation

Site Map - 26/8 - Removed Community subpage as side bar covers those requirements

Graphics - 26/8 - New banner options sent to client for review

Wireframes - 27/8 - Adjusted wireframes completed, sent to client for review

Graphics - 31/8/2020 - Simplified banners according to client feedback, sent to client for review

Wireframes - 31/8/2020 - Updated according to client feedback, sent to client for review

**Development**

Database - 7/10 - Dropped due to time constraints

**Team**

Loss of team member – 11/11